PROJECT PLANNING PHASE

Project Planning Template – Product Backlog, Sprint Planning, Stories & Story Points

| Date | 4 September 2026 |
| --- | --- |
| Team ID | ________________ |
| Project Name | Metro Ticket Generating System in ServiceNow |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation

The product backlog below is prepared for the Metro Ticket Generating System in ServiceNow. The user stories are grouped into two proposed sprints and estimated using Fibonacci-style story points.

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Service Portal & Access | USN-1 | As a user, I can access the ServiceNow Service Portal for metro ticket booking. | 2 | High | ________________ |
| Sprint-1 | Metro Ticket Booking | USN-2 | As a user, I can open the “Book a Metro Ticket” catalog item. | 3 | High | ________________ |
| Sprint-1 | Metro Ticket Booking | USN-3 | As a user, I can enter starting station, destination station, journey type and passenger count. | 3 | High | ________________ |
| Sprint-1 | Validation & Form Behaviour | USN-4 | As a user, I can receive validation for mandatory ticket-booking fields. | 3 | High | ________________ |
| Sprint-1 | Validation & Form Behaviour | USN-5 | As a user, I can use a dynamic form controlled by UI Policies and Client Scripts. | 3 | Medium | ________________ |
| Sprint-1 | Metro Ticket Booking | USN-6 | As a user, I can submit a complete metro ticket request. | 2 | High | ________________ |
| Sprint-1 | Validation & Form Behaviour | USN-7 | As the system, I can validate the journey details before processing the request. | 3 | High | ________________ |
| Sprint-2 | Fare & Request Processing | USN-8 | As the system, I can calculate the applicable metro fare from the journey details. | 3 | High | ________________ |
| Sprint-2 | Fare & Request Processing | USN-9 | As the system, I can process the ticket request using Flow Designer / Process Automation. | 5 | High | ________________ |
| Sprint-2 | Fare & Request Processing | USN-10 | As the system, I can create and store a ticket record for the submitted request. | 3 | High | ________________ |
| Sprint-2 | QR Ticket Generation | USN-11 | As a user, I can receive a unique QR-based digital metro ticket. | 5 | High | ________________ |
| Sprint-2 | QR Ticket Generation | USN-12 | As a user, I can view the generated digital ticket. | 3 | High | ________________ |
| Sprint-2 | Notifications & Verification | USN-13 | As a user, I can receive ticket/request status notifications. | 2 | Medium | ________________ |
| Sprint-2 | Notifications & Verification | USN-14 | As station authority, I can verify a ticket using its QR code. | 3 | High | ________________ |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 19 | 6 Days | Proposed | Proposed | 19 | Proposed |
| Sprint-2 | 24 | 6 Days | Proposed | Proposed | 24 | Proposed |

Velocity:

Total Story Points = 43 (Sprint-1: 19 + Sprint-2: 24)

Number of Sprints = 2

Team Velocity = 43 / 2 = 21.5 Story Points per Sprint

Using the 6-day sprint duration from the planning template, average velocity per day = 21.5 / 6 = 3.58 Story Points per day.

Burndown Chart:

A burndown chart represents the work remaining against sprint time. The chart below is an illustrative planning chart for Sprint-1; actual daily progress can be updated during execution.

References:

1. Atlassian – Agile Project Management

2. Atlassian – How to do Scrum with Jira Software

3. Atlassian – Epics

4. Atlassian – Sprints

5. Atlassian – Estimation

6. Atlassian – Burndown Charts